## Slide 1: Program Prioritization

## Slide 2: Prioritization Process
Product Roadmap
Enters single “front door”
Tracked on Program Kanban
Prioritization Decision
Input to PI planning
Committed Program Board

## Slide 3: Product Roadmap
Committed |  |  | Proposed |  |  |  |  | 
Q3 |  |  | Q4 |  |  | Q1 |  | 
Jul | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar
Epic
Enabler
Epic
Enabler
Epic
Epic
Epic
Notes: 2017 Themes:
Deliver Insights
ANAV Trended Data Support
MIT Neural Net Support
KCP Deal Support (U.S. data sources)
Usability/Features (ANAV, MIT, & IG)
PPP MVP
Advanced Reporting
Invest in Capabilities and Scale
PaaS SLA Support & Delivery
New Acquisition GUI
Customer Account Mgmt MVP
Security/Compliance

## Slide 4
New Products
Custom Customer Driven
Implementations
Platform Enhancements
Teams Execute Prioritized Backlog
Break/Fix
Strategic
Tactical
One Backlog

## Slide 5: Product Mgmt facilitates prioritization with delivery organization
Cross BU / COE involvement
Increases communication and improves alignment
Quarterly review of proposed priorities
Gain agreement from key stakeholders
Product Management
Analytics
IT Development
Legal
Compliance
BU Sales
Product Marketing
Operations
IFS
USIS
Workforce

## Slide 6: For (customers) Who (do something) The (solution) is a (how) that (provides some value) Unlike (competition or current solution) Our solution (does something better, why?)
Example Epic Description

## Slide 7: Connected Kanban's
New
Prioritized
In Process
Done
New
Prioritized
In Process
Done
New
Prioritized
In Process
Done
Epics at Portfolio Level
Features at Program Level
Stories at Team Level

## Slide 8: Backlog Prioritization
New
Description
Acceptance Criteria
Sized
WSJF
Prioritized Next
In Process
Done
Feature
Feature
Feature
Feature
Feature
Feature
Feature
Feature
Feature
Feature
Feature
Meets definition of ready

## Slide 9: What is (and isn’t) prioritized?
 | Size | WSJF
Feature 4 | 10 | 21.0
Feature 13 | 20 | 6.5
Feature 12 | 10 | 6.0
Feature 2 | 30 | 5.0
Feature 8 | 30 | 5.0
Feature 1 | 20 | 4.5
Feature 7 | 20 | 4.5
Feature 5 | 40 | 2.8
Feature 10 | 80 | 2.6
Feature 3 | 50 | 2.0
Feature 9 | 50 | 2.0
Feature 6 | 50 | 1.2
Feature 11 | 130 | 0.8
Based on this example the program has capacity for 100 points forcing the line to be drawn after Feature 8 for the quarter
This will become a basis for tradeoff discussions regarding priority, to put something else “in” something has to come “out”

## Slide 10: PI Planning Event

## Slide 11: Post PI Planning Program Board
Notes: Part of the “exit criteria” for PI planning is a a committed program board at the feature level.